**Progress Report**  **date**: 2/10/2017

**Student Names**: Jhavagne Dunn, Michael McCarthy, Kerri Sexton, Geoffrey Cawley

**Reporting Period: from** January 27, 2017 **to** February 10, 2017

**Summary:**

Up to this point we have an operational log in page, a create user page, forgot password page/ email will be sent to the user, and a few web page layouts. The database has also been converted to MySQL. Some tables were not imported, so we will have to do that manually. Other than that there aren’t any issues to report.

**Activity Report:**

* Since the last progress report period we have created a forgot password function that will send the user an email. We also populated the database with dummy data (This was the main focus).
* The database has been converted to MySQL, it appears some tables were not imported, so that information will have to be put in manually.
* We have not completely tested the forgot password function yet, but we hope to once we start working with the web host.
* The functionalities tested since the last progress report include partial testing of the “Forgot password” function.
* Only issue so far is the issue of some of the tables not importing.
* We have not updated any documentation yet.

***Responsibilities and Contributions of each team member:***

**Jhavagne:** Complete values survey for the job seeker web page. Begin incorporating skills survey for job seekers. Finish sign up process for recruiters and employers.

**Michael:** Complete values survey for the job seeker web page. Begin incorporating skills survey for job seekers. Finish sign up process for recruiters and employers.

Michael also created the “Forgot Password” function and added classes to the User registration system.

**Kerri:**  Complete values survey for the job seeker web page. Begin incorporating skills survey for job seekers. Finish sign up process for recruiters and employers.

**Geoffrey:** Convert database to MySQL , Tentative: make a page where employers can post jobs

***Planned activities unfinished:***

**Jhavagne:** Not completed

**Michael:** Not completed

**Kerri:** Not completed

**Geoffrey:**  Database converted, some tables did not import.

***Planned activities for next period:***

**Jhavagne:** Create the rest of the tables and do the php to update the tables from the form

**Michael:**  Sign up pages for employer contact and recruit, think of a way to do the skills part

**Kerri:** Complete values survey for the job seeker web page

**Geoffrey:**  Working on values algorithm